Cllr Jak Abrahams – Bi-annual review/updates:

November 2023

DHP requests:

- Severn Drive anti-skid removal – unable to proceed costs beyond DHP budget.

- Orchard Grove, Pattingham. Carriageway improvements - £5K patching work carried out.

- Winter resilience Perton, grit delivery. - £1K delivered.

- Burnhill Green, enhanced give way sign - £1K with traffic management.

- Wrotteseley Park Road, Perton, pedestrian in carriageway signage & bollards at entrance to Bluebell Hollow. Parish funded £3.5K.

Additional investment pothole fund:

- Wrottesely Park Road defects on system completed.

- The Parkway completed 1/2, completion to be carried out next week under road closures.

Surface dressing:

- A454 Bridgnorth Road, Trescott.  Completed

- Snowdon Road, Burnhill Green Road, Badger Lane, Ley Lodge Road all moved to next year to enable longer consultation.

Drainage:

- The Square, Pattingham.  Gullies and mains jetted and CCTV’d.  Requires root cutter between No 5 and manhole.

- Westbeech Road, Pattingham.  Area jetted and manholes located in grass verge also jetted.  Requires CCTV to locate where the outfall of the system goes, and to look for any problem in the mains.

- Dippons Lane, Perton – replace broken pipe in culvert.  No further SCC work required.  Landowners to carry out ditching work and desilting of the pond.  STW did state they would consider ditching where land is unregistered as the flooding affects their pumping station.

- Jenny Walkers Lane, by Tough Guy. Spring water on carriageway now resolved.