County Councillor report March 2026

Written report Councillor James Hodges member for Perton & Pattingham

- A41. Work is scheduled for the 9th of April to clear the silt and jet the Gulleys. Meetings have been held with senior Highways officers to discuss the A41 being added to a higher-level maintenance schedule. The outcome of this will be communicated in due course. The Gulley’s cannot outfall as the outfall pipe is 100% silted. The crews are ad hoc and extra routine maintenance may not be necessary. This work has not been carried out in the last few years. Extra rain has been contributing to the flooding.

- The Community Grant is opening again in April. Please forward any ideas to me and we can work through the application.

- DHP funding is open again in April. I have my annual DHP meeting to discuss the work programme and the structural programme for 2026/27. The outcome of this meeting will be communicated to the Parish Council in April 2026. Ideas welcome to propose to DHP.

- The underpass has been reported for flooding, as told by the Parish clerk on the 6th of March.

- Flooding by Dadnall cottages has been reported ref.4480893. Dig down work required and CCTV. I have spoken with the relevant parties involved and will work with Cllr Davis going forward. Ditching cleansed, gulleys outfall into the ditch and the ditch is blocked, ditches need to be dug out, water from the gulleys can then go into the ditch course.

- Pavement repairs on the A41. I have requested this to be costed up for evaluation by the Parish, myself and DHP. We can then evaluate based on costs if the work should be carried out.

- Heath House Lane, Codsall. I am arranging for an officer to do a site visit from the education team and/or highways.

- A41 filter lane will be costed and proposed to Parish in April.

- Resurfacing is to be carried out within the zigzags by St Andrews on the Parkway in this financial Year.