Report to Perton Parish Council: May/June 2026

A41

Now on the capital works programme.

Work will be supervised and all gullies will be jetted as well as the outfall pipes.

If dig-down investigative work is required, then this will be done as well.

JetVac machine will be used instead of the standard gulley wagon used during standard routine maintenance.

I will attend site with my officer when the work is being done. I cannot give a definitive timeframe, but I’ve been assured it’s the next site on the capital scheme, est 2-3 weeks’ time.

County have suggested to me that they will liaise with district to ensure the pavement can be swept and cleaned in the interim period between a possible future investment in the pavements from the lights to the Wolverhampton boundary.

From the 17-19th June they will clear the overgrown vegetation to reveal the full width of the footway.

Edge Hill Drive Subway

The gulley has been booked to be jetted on the 18th of June. The gulley has not previously been plotted for cleaning, explaining how it gets as flooded as it does.

Will now be plotted to be routinely cleansed in the future, the additional gulley wagon will do the first cleanse.

Dadnall Cottages/Great Moor junction flooding

Jobs have been raised for the jetting of gullies outside the residence; they have been holding water. Once the crews have attended, they will determine the outcome and raise any follow up work if required.

DHP funding 26-27

I’ve allocated my 10K funding for the year’s DHP to the roundabout north and south bound as you leave Perton to go down the Bridgnorth Road. They will patch up a large area of the road where it currently has low-level defects that would not normally come under routine maintenance. Work is being done on the 2nd of July.

Potholes

Gainsborough Drive, Shackleton Drive, Edward Road and Lytham Road are all having pothole repairs on the 2nd of July.

The Parkway by junction with Manston on the 29th of June.

Coleridge Drive up to junction with Church Road closed on the 8th of June.

There is a variety of utilities related road closures on One. Network for the next 12 months. Information is available online and I’m happy to chase up any queries if/when they come up.